## Slide 2
Title of the Project
Facial Image Recognition using CRI-AI Thermal cameras

## Slide 3: Project summary
The process of Image segmentation involves using facial thermal signatures to accurately identify and recognize faces.

## Slide 4
Tilak Pradipbhai Pandya
A developer who is exploring the concepts and potential in the tech industry.

## Slide 5: Work flow
Week | Process
1 | Project and team selection
2 | Project Understanding
3 | Requirement gathering and project understanding
4 | Resource gathering on thermal image recognition
5 | Work on Models and dummy data gathering
6 | Face recognition and detection
7 | Model Selection

## Slide 6: Work flow
Week | Process
7 | Model Selection
8 | Setup and gather data using CRI AI cameras
9 | Implement Fusion techniques on system
10 | Testing selected work approach
11 | Testing and Training each model
12 | Final Testing over the system

## Slide 7: Roles and Responsibilities
Tilak Pandya | Kishan Patel | Namra Patel
Use case creation | Use case creation | Use case creation
Will work on prototype development. | Data and business Understanding | Integration with CRI AI cameras.
Will work on Face Detection algorithms. | Will work on ML approaches and techniques | Will work on Face Detection algorithms.
Will work on Face Recognition. | Performance tuning and optimization | Will work on Face Recognition.
Documentation | Documentation | Documentation

## Slide 8: Scheduling Meetings
Meetings | Day(s)
Team meeting | Saturday, Sunday, Wednesday
Meeting with sponsor | Wednesday

## Slide 9: General Budget
Our factious budget will $50 per hour. Each team member will work 8 hours per week (3 team members - 24 hours per week) for approx. 12 weeks.
Total estimated budget would be $14,400.

## Slide 10: Thank you!